**Cabot Library Project  
Construction Mitigation Update  
Week of 5/30/16**

**Exterior Work**

* Jersey barriers and site fencing will be installed in various locations to mobilize the site.
* A temporary ramp will be installed to the Courtyard at the Oxford Street side of the building.
* Courtyard demolition will begin.
* Regulated material caulking removal and window removal will take place daily.
* A temporary handicap ramp will be installed at the West side of the Science center.

**Interior Work**

* Temporary walls will be installed in select locations.
* Construction protection will be installed at the entry for sandblasting activities.
* Mechanical, electrical and plumbing activities, and demolition, will take place in the Café, Mechanical Room and Library.